InstituteHub

Coaching Institute Management SaaS

Technical Design: Database, Application Architecture and Build Plan

Version 0.1 (Draft)

Date: 30 September 2026

Stack: .NET 10, Blazor, EF Core, PostgreSQL

Contents

If the contents list is empty, right-click it in Word and choose Update Field.

# 1. Introduction

This document is the technical blueprint for InstituteHub (working name), a multi-tenant SaaS application that helps small coaching institutes manage students, batches, attendance, fees and parent reminders. It covers the database design, the application design, and a step-by-step build order so development can start immediately.

## 1.1 Scope of this version (MVP)

| In scope | Out of scope (later versions) |
| --- | --- |
| Institute sign-up, users and roles (Owner, Staff, Teacher) | Multi-branch institutes |
| Students, guardians, batches, enrollments | Exams, marks, report cards |
| Daily attendance per batch | Parent portal and mobile apps |
| Fee plans, fee dues, payments, PDF receipts | Online fee collection from parents (Phase 3) |
| WhatsApp/SMS fee reminders and receipts | Expense tracking and Tally export |
| Basic reports: collections, dues, attendance | Custom report builder |
| Trial and subscription tracking (manual billing first) | Self-serve Razorpay billing (Phase 3) |

## 1.2 Technology stack

| Area | Choice | Reason |
| --- | --- | --- |
| Runtime | .NET 10 (LTS), C# | Long-term support, your existing skills |
| UI | Blazor Web App (Interactive Server) + MudBlazor | Full stack in C#, fast admin UI, works on phone browsers |
| API | ASP.NET Core Minimal APIs under /api/v1 | Webhooks now, mobile app later |
| Data access | EF Core + Npgsql + EFCore.NamingConventions | Code-first migrations, snake_case in PostgreSQL |
| Database | PostgreSQL 16+ | Free, reliable, cheap managed hosting |
| Auth | ASP.NET Core Identity (cookie auth) | Built in, supports roles and lockout |
| Validation | FluentValidation | Clear, testable rules |
| Background jobs | Hangfire (PostgreSQL storage) | Scheduled reminders with a dashboard |
| PDF | QuestPDF (check licence terms for your revenue level) | Receipts and reports in C# |
| Logging | Serilog + Seq (dev) / Application Insights or Sentry (prod) | Structured logs and error alerts |
| Testing | xUnit, FluentAssertions or Shouldly, Testcontainers | Real PostgreSQL in integration tests |
| Hosting | Linux VPS with Docker, or Azure App Service | Low monthly cost at the start |

Keep third-party packages to a minimum. Plain service classes and hand-written mapping are enough for this product and avoid licensing surprises from mediator or mapping libraries.

# 2. Architecture overview

The application is a modular monolith following a simple Clean Architecture layout: one deployable web app, split internally into layers and feature modules. This keeps hosting cheap and development fast for a solo developer, while keeping the code organised enough to split later if needed.

## 2.1 Layers

| Layer (project) | Responsibility | Depends on |
| --- | --- | --- |
| Domain | Entities, enums, domain rules (e.g. applying a payment to a due). No EF, no ASP.NET. | Nothing |
| Application | Use-case services per feature, DTOs, validators, interfaces (ITenantProvider, IMessageSender, IPdfService, IClock). | Domain |
| Infrastructure | EF Core DbContext, entity configurations, migrations, interceptors, WhatsApp/SMS clients, PDF generation, Hangfire jobs. | Application, Domain |
| Web | Blazor pages and components, Minimal API endpoints, Identity, DI setup, middleware. | Application, Infrastructure |

## 2.2 Request flow

- The user signs in; the auth cookie carries the user id and a tenant_id claim.

- TenantProvider reads the claim for the current request (or the job context for background jobs).

- A Blazor page calls an Application service, e.g. PaymentService.RecordAsync().

- The service validates input, loads data through AppDbContext, whose global query filters restrict every query to the current tenant.

- On save, the AuditInterceptor stamps tenant id, audit columns and writes an audit log row.

- Side effects (WhatsApp receipt, PDF) are queued as Hangfire jobs so the page responds fast.

## 2.3 Multi-tenancy model

All institutes share one database and one schema. Every tenant-owned table has a tenant_id column. Isolation is enforced in three places:

- Reads: EF Core global query filter tenant_id = current tenant AND is_deleted = false on every tenant entity.

- Writes: a SaveChanges interceptor sets tenant_id on new rows and refuses to save a row whose tenant differs from the current one.

- Tests: an integration test creates two tenants and asserts that tenant A can never read or update tenant B data through any service.

# 3. Solution structure

Create one solution with four source projects and two test projects. Inside Application and Web, organise code by feature folder, not by technical type, so everything about fees lives together.

InstituteHub/

├─ InstituteHub.sln

├─ Directory.Build.props          # nullable, implicit usings, warnings as errors

├─ docker-compose.yml             # postgres + seq for local dev

├─ .github/workflows/ci.yml

├─ src/

│  ├─ InstituteHub.Domain/

│  │  ├─ Common/        BaseEntity.cs, TenantEntity.cs, ITenantOwned.cs

│  │  ├─ Tenants/       Tenant.cs, TenantStatus.cs

│  │  ├─ Students/      Student.cs, Guardian.cs, StudentGuardian.cs

│  │  ├─ Batches/       Batch.cs, Enrollment.cs

│  │  ├─ Attendance/    AttendanceSession.cs, AttendanceRecord.cs

│  │  ├─ Fees/          FeePlan.cs, FeeDue.cs, Payment.cs, PaymentAllocation.cs

│  │  ├─ Messaging/     MessageTemplate.cs, MessageLog.cs

│  │  └─ Billing/       SubscriptionPlan.cs, TenantSubscription.cs

│  ├─ InstituteHub.Application/

│  │  ├─ Abstractions/  ITenantProvider.cs, IClock.cs, IMessageSender.cs, IPdfService.cs

│  │  ├─ Common/        Result.cs, PagedList.cs, Errors.cs

│  │  ├─ Students/      StudentService.cs, StudentDtos.cs, StudentValidators.cs

│  │  ├─ Batches/       BatchService.cs, EnrollmentService.cs ...

│  │  ├─ Attendance/    AttendanceService.cs ...

│  │  ├─ Fees/          FeePlanService.cs, FeeDueGenerator.cs, PaymentService.cs

│  │  ├─ Reminders/     ReminderService.cs

│  │  ├─ Reports/       ReportService.cs

│  │  └─ DependencyInjection.cs

│  ├─ InstituteHub.Infrastructure/

│  │  ├─ Persistence/   AppDbContext.cs, Configurations/, Migrations/, Interceptors/

│  │  ├─ Identity/      AppUser.cs, AppRole.cs, TenantProvider.cs

│  │  ├─ Messaging/     WhatsAppSender.cs, SmsSender.cs

│  │  ├─ Pdf/           ReceiptDocument.cs, QuestPdfService.cs

│  │  ├─ Jobs/          FeeReminderJob.cs, MonthlyDueJob.cs, SendReceiptJob.cs

│  │  └─ DependencyInjection.cs

│  └─ InstituteHub.Web/

│     ├─ Program.cs

│     ├─ Components/    App.razor, Routes.razor, Layout/, Shared/

│     ├─ Features/      Students/, Batches/, Attendance/, Fees/, Reports/, Settings/

│     ├─ Endpoints/     WebhookEndpoints.cs, ReceiptEndpoints.cs, ApiV1/

│     └─ appsettings.json

└─ tests/

├─ InstituteHub.UnitTests/

└─ InstituteHub.IntegrationTests/

## 3.1 Commands to create the solution

dotnet new sln -n InstituteHub

dotnet new classlib -n InstituteHub.Domain -o src/InstituteHub.Domain

dotnet new classlib -n InstituteHub.Application -o src/InstituteHub.Application

dotnet new classlib -n InstituteHub.Infrastructure -o src/InstituteHub.Infrastructure

dotnet new blazor -n InstituteHub.Web -o src/InstituteHub.Web --interactivity Server --auth Individual

dotnet new xunit -n InstituteHub.UnitTests -o tests/InstituteHub.UnitTests

dotnet new xunit -n InstituteHub.IntegrationTests -o tests/InstituteHub.IntegrationTests

dotnet sln add (Get-ChildItem -Recurse *.csproj)      # PowerShell; on bash: dotnet sln add **/*.csproj

dotnet add src/InstituteHub.Application reference src/InstituteHub.Domain

dotnet add src/InstituteHub.Infrastructure reference src/InstituteHub.Application

dotnet add src/InstituteHub.Web reference src/InstituteHub.Infrastructure

# Key packages

dotnet add src/InstituteHub.Infrastructure package Npgsql.EntityFrameworkCore.PostgreSQL

dotnet add src/InstituteHub.Infrastructure package EFCore.NamingConventions

dotnet add src/InstituteHub.Infrastructure package Hangfire.AspNetCore

dotnet add src/InstituteHub.Infrastructure package Hangfire.PostgreSql

dotnet add src/InstituteHub.Infrastructure package QuestPDF

dotnet add src/InstituteHub.Application package FluentValidation

dotnet add src/InstituteHub.Web package MudBlazor

dotnet add src/InstituteHub.Web package Serilog.AspNetCore

The blazor template with --auth Individual scaffolds Identity with SQLite/SQL Server by default. Move the Identity DbContext into Infrastructure and switch it to PostgreSQL as part of week 1.

# 4. Database design

PostgreSQL, one shared schema, code-first with EF Core migrations. C# uses PascalCase; the database uses snake_case via UseSnakeCaseNamingConvention().

## 4.1 Conventions

| Topic | Rule |
| --- | --- |
| Primary keys | id uuid, generated in C# with Guid.CreateVersion7() (time-ordered, index friendly). |
| Tenant column | tenant_id uuid NOT NULL on every tenant-owned table, first column of most indexes. |
| Audit columns | created_at timestamptz, created_by uuid, updated_at timestamptz, updated_by uuid, set by interceptor. |
| Soft delete | is_deleted boolean DEFAULT false for business records (students, batches, payments are cancelled, not deleted). |
| Money | numeric(12,2) in the database, decimal in C#. Never float or double. |
| Dates vs times | Business dates (due date, attendance date) as date in institute local time (Asia/Kolkata). Moments as timestamptz in UTC. |
| Enums | Stored as varchar(20) strings via EF value conversion, readable in SQL and safe to reorder. |
| Concurrency | PostgreSQL xmin system column mapped as a concurrency token on fee_dues and payments. |
| Phone numbers | Stored in E.164 format, e.g. +919876543210. |
| Naming | Plural snake_case tables (fee_dues), FK columns <entity>_id, indexes ix_<table>_<cols>. |

## 4.2 Entity relationship summary

The core of the model is Student → Enrollment → FeeDue ← PaymentAllocation → Payment. A student can join several batches; each enrollment carries a fee plan that generates dues; a single payment can settle several dues.

| Parent | Child | Relationship |
| --- | --- | --- |
| tenants | every tenant-owned table | 1 : many |
| tenants | users (Identity) | 1 : many (platform admins have null tenant) |
| students | guardians | many : many through student_guardians |
| students | enrollments | 1 : many |
| batches | enrollments | 1 : many |
| fee_plans | enrollments | 1 : many |
| enrollments | fee_dues | 1 : many |
| students | payments | 1 : many |
| payments | payment_allocations | 1 : many |
| fee_dues | payment_allocations | 1 : many |
| batches | attendance_sessions | 1 : many (one per batch per date) |
| attendance_sessions | attendance_records | 1 : many (one per student) |
| users | batches | 1 : many (teacher of batch) |
| subscription_plans | tenant_subscriptions | 1 : many |

tenants ─┬─< users

├─< students >─< student_guardians >─ guardians

│      │

│      ├─< enrollments >── batches ──< attendance_sessions ──< attendance_records

│      │        │            │                                     │

│      │        │            └── users (teacher)                   └── students

│      │        ├── fee_plans

│      │        └─< fee_dues ──< payment_allocations >── payments

│      └─< payments

├─< message_templates, message_logs, audit_logs

└─< tenant_subscriptions >── subscription_plans

## 4.3 Table definitions

Unless stated otherwise, every table below also has the standard audit and soft-delete columns from section 4.1.

### tenants

One row per institute. Not filtered by tenant; only platform admins can list all.

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| name | varchar(150) | No | Institute display name |
| slug | varchar(60) | No | Unique, URL friendly |
| owner_name | varchar(120) | No |  |
| phone | varchar(16) | No | E.164 |
| email | varchar(150) | Yes |  |
| address_line / city / state / pincode | varchar | Yes | Printed on receipts |
| gstin | varchar(15) | Yes | If the institute is GST registered |
| logo_path | varchar(300) | Yes | Stored file path or blob URL |
| time_zone | varchar(40) | No | Default Asia/Kolkata |
| receipt_prefix | varchar(10) | No | e.g. ABC, used in receipt numbers |
| status | varchar(20) | No | Trial, Active, Suspended, Cancelled |
| trial_ends_at | timestamptz | Yes |  |

### users (ASP.NET Identity: asp_net_users)

Identity tables are kept; AppUser adds these columns. Roles: PlatformAdmin, Owner, Staff, Teacher.

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| tenant_id | uuid | Yes | Null only for PlatformAdmin |
| full_name | varchar(120) | No |  |
| phone_number | varchar(16) | Yes | Identity column, E.164 |
| is_active | boolean | No | Deactivate instead of delete |
| last_login_at | timestamptz | Yes |  |

### students

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| admission_no | varchar(30) | No | Unique per tenant; auto-generated if blank |
| first_name / last_name | varchar(60) | No / Yes |  |
| gender | varchar(10) | Yes |  |
| date_of_birth | date | Yes |  |
| phone | varchar(16) | Yes | Student own phone, optional |
| school_name | varchar(150) | Yes |  |
| class_grade | varchar(30) | Yes | e.g. "Class 11", "Dropper" |
| address | varchar(300) | Yes |  |
| admission_date | date | No |  |
| status | varchar(20) | No | Active, Inactive, Left |
| notes | text | Yes |  |
| created_at / updated_at / created_by / updated_by / is_deleted | standard | – | Standard audit and soft-delete columns (section 4.1) |

### guardians

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| full_name | varchar(120) | No |  |
| relation | varchar(20) | No | Father, Mother, Guardian, Self |
| phone | varchar(16) | No | Main WhatsApp number |
| alt_phone | varchar(16) | Yes |  |
| email | varchar(150) | Yes |  |
| whatsapp_opt_in | boolean | No | Consent to receive messages |
| opt_in_at | timestamptz | Yes | When consent was recorded |
| created_at / updated_at / created_by / updated_by / is_deleted | standard | – | Standard audit and soft-delete columns (section 4.1) |

### student_guardians

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| student_id | uuid | No | PK part, FK → students |
| guardian_id | uuid | No | PK part, FK → guardians (siblings share a guardian) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| is_primary | boolean | No | Receives reminders by default |

### batches

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| name | varchar(100) | No | e.g. "Class 12 Physics – Evening" |
| subject | varchar(80) | Yes |  |
| teacher_id | uuid | Yes | FK → users |
| start_time / end_time | time | Yes | Local time |
| days_of_week | smallint | No | Bit mask: Mon=1, Tue=2, Wed=4 … Sun=64 |
| capacity | int | Yes |  |
| start_date / end_date | date | No / Yes |  |
| default_fee_plan_id | uuid | Yes | FK → fee_plans, pre-selected on enrollment |
| is_active | boolean | No |  |
| created_at / updated_at / created_by / updated_by / is_deleted | standard | – | Standard audit and soft-delete columns (section 4.1) |

### fee_plans

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| name | varchar(100) | No | e.g. "JEE 2-year – 4 instalments" |
| billing_type | varchar(20) | No | OneTime, Instalments, Monthly |
| total_amount | numeric(12,2) | No | For OneTime / Instalments |
| monthly_amount | numeric(12,2) | Yes | For Monthly |
| instalment_count | smallint | Yes | For Instalments |
| instalment_interval_months | smallint | Yes | Gap between instalments, default 1 |
| due_day_of_month | smallint | No | 1–28, default 5 |
| is_active | boolean | No |  |
| created_at / updated_at / created_by / updated_by / is_deleted | standard | – | Standard audit and soft-delete columns (section 4.1) |

### enrollments

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| student_id | uuid | No | FK → students |
| batch_id | uuid | No | FK → batches |
| fee_plan_id | uuid | No | FK → fee_plans |
| enrolled_on | date | No |  |
| ended_on | date | Yes | Set when student leaves the batch |
| discount_amount | numeric(12,2) | No | Total discount, spread over dues |
| status | varchar(20) | No | Active, Completed, Dropped |
| created_at / updated_at / created_by / updated_by / is_deleted | standard | – | Standard audit and soft-delete columns (section 4.1) |

### fee_dues

One row per amount a student owes: one per instalment or per month.

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| enrollment_id | uuid | No | FK → enrollments |
| student_id | uuid | No | Denormalised for fast dues lists |
| title | varchar(100) | No | "Instalment 2 of 4" or "October 2026" |
| period_key | varchar(20) | Yes | e.g. 2026-10 for monthly dues; prevents duplicates |
| due_date | date | No |  |
| amount | numeric(12,2) | No | Gross amount |
| discount_amount | numeric(12,2) | No |  |
| paid_amount | numeric(12,2) | No | Sum of allocations, kept in sync |
| status | varchar(20) | No | Pending, PartiallyPaid, Paid, Waived |
| last_reminder_at | timestamptz | Yes | Throttles reminders |
| reminder_count | smallint | No |  |
| created_at / updated_at / created_by / updated_by / is_deleted | standard | – | Standard audit and soft-delete columns (section 4.1) |

Balance is calculated, not stored: balance = amount − discount_amount − paid_amount.

### payments

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| student_id | uuid | No | FK → students |
| receipt_number | varchar(30) | No | Unique per tenant, e.g. ABC/2026-27/00042 |
| payment_date | date | No |  |
| amount | numeric(12,2) | No | > 0 |
| unallocated_amount | numeric(12,2) | No | Advance kept as credit if more than dues |
| mode | varchar(20) | No | Cash, UPI, Card, BankTransfer, Cheque, Online |
| reference_no | varchar(60) | Yes | UPI ref / cheque no. |
| received_by | uuid | No | FK → users |
| remarks | varchar(300) | Yes |  |
| is_cancelled | boolean | No | Cancel instead of delete; reverses allocations |
| cancelled_reason / cancelled_at / cancelled_by | mixed | Yes |  |
| created_at / updated_at / created_by / updated_by / is_deleted | standard | – | Standard audit and soft-delete columns (section 4.1) |

### payment_allocations

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| payment_id | uuid | No | FK → payments |
| fee_due_id | uuid | No | FK → fee_dues |
| amount | numeric(12,2) | No | > 0 |

### receipt_counters

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| financial_year | varchar(7) | No | e.g. 2026-27; PK = (tenant_id, financial_year) |
| last_number | int | No | Incremented atomically |

### attendance_sessions

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| batch_id | uuid | No | FK → batches |
| session_date | date | No | Unique with batch_id |
| marked_by | uuid | No | FK → users |
| marked_at | timestamptz | No |  |

### attendance_records

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| session_id | uuid | No | FK → attendance_sessions |
| student_id | uuid | No | Unique with session_id |
| status | varchar(10) | No | Present, Absent, Late, Leave |
| remark | varchar(200) | Yes |  |

### message_templates

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | Yes | Null = system default template |
| code | varchar(40) | No | FEE_REMINDER, FEE_OVERDUE, PAYMENT_RECEIPT, ABSENT_ALERT |
| channel | varchar(10) | No | WhatsApp, Sms |
| provider_template_id | varchar(100) | Yes | Approved template name (WhatsApp) or DLT template id (SMS) |
| body | text | No | With placeholders {{student}}, {{amount}}, {{due_date}} |
| is_active | boolean | No |  |

### message_logs

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| guardian_id / student_id | uuid | Yes |  |
| template_code | varchar(40) | No |  |
| channel | varchar(10) | No |  |
| to_phone | varchar(16) | No |  |
| payload | jsonb | No | Placeholder values sent |
| related_entity / related_id | varchar(30) / uuid | Yes | e.g. FeeDue + id |
| status | varchar(20) | No | Queued, Sent, Delivered, Read, Failed |
| provider_message_id | varchar(100) | Yes | For delivery webhooks |
| error | varchar(500) | Yes |  |
| sent_at | timestamptz | Yes |  |

### subscription_plans (platform level, no tenant_id)

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| code | varchar(20) | No | STARTER, GROWTH, PRO |
| name | varchar(60) | No |  |
| max_students | int | No |  |
| price_monthly / price_yearly | numeric(10,2) | No |  |
| features | jsonb | No | Feature flags, e.g. {"reminders": true} |
| is_active | boolean | No |  |

### tenant_subscriptions

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | No | FK → tenants.id. Set automatically, filtered automatically |
| plan_id | uuid | No | FK → subscription_plans |
| status | varchar(20) | No | Trial, Active, PastDue, Cancelled |
| billing_cycle | varchar(10) | No | Monthly, Yearly |
| current_period_start / end | date | No |  |
| external_subscription_id | varchar(100) | Yes | Razorpay id (Phase 3) |

### audit_logs

| Column | Type | Null | Notes |
| --- | --- | --- | --- |
| id | uuid | No | Primary key, UUID v7 generated in C# (Guid.CreateVersion7()) |
| tenant_id | uuid | Yes |  |
| user_id | uuid | Yes |  |
| entity_name / entity_id | varchar(60) / uuid | No |  |
| action | varchar(10) | No | Create, Update, Delete, Cancel |
| changes | jsonb | Yes | Old and new values of changed fields |
| created_at | timestamptz | No |  |

## 4.4 Indexes and constraints

| Table | Index / constraint | Purpose |
| --- | --- | --- |
| students | UNIQUE (tenant_id, admission_no) WHERE NOT is_deleted | No duplicate admission numbers |
| students | INDEX (tenant_id, status, first_name) | Student list and search |
| guardians | INDEX (tenant_id, phone) | Find siblings by parent phone |
| enrollments | UNIQUE (student_id, batch_id) WHERE status = 'Active' | No double enrollment |
| fee_dues | INDEX (tenant_id, status, due_date) | Dues list and reminder job |
| fee_dues | INDEX (student_id) | Student fee tab |
| fee_dues | UNIQUE (enrollment_id, period_key) WHERE period_key IS NOT NULL | Monthly job is idempotent |
| fee_dues | CHECK (paid_amount <= amount - discount_amount) | Cannot overpay a due |
| payments | UNIQUE (tenant_id, receipt_number) | Receipt numbers are unique |
| payments | INDEX (tenant_id, payment_date) | Collection reports |
| attendance_sessions | UNIQUE (batch_id, session_date) | One register per batch per day |
| attendance_records | UNIQUE (session_id, student_id) | One mark per student |
| message_logs | INDEX (tenant_id, created_at DESC) | Message history screen |

## 4.5 Sample DDL (generated by EF migrations, shown for reference)

CREATE TABLE fee_dues (

id               uuid PRIMARY KEY,

tenant_id        uuid NOT NULL REFERENCES tenants(id),

enrollment_id    uuid NOT NULL REFERENCES enrollments(id),

student_id       uuid NOT NULL REFERENCES students(id),

title            varchar(100) NOT NULL,

period_key       varchar(20),

due_date         date NOT NULL,

amount           numeric(12,2) NOT NULL CHECK (amount >= 0),

discount_amount  numeric(12,2) NOT NULL DEFAULT 0,

paid_amount      numeric(12,2) NOT NULL DEFAULT 0,

status           varchar(20) NOT NULL DEFAULT 'Pending',

last_reminder_at timestamptz,

reminder_count   smallint NOT NULL DEFAULT 0,

created_at timestamptz NOT NULL, created_by uuid,

updated_at timestamptz,          updated_by uuid,

is_deleted boolean NOT NULL DEFAULT false,

CONSTRAINT ck_fee_dues_paid CHECK (paid_amount <= amount - discount_amount)

);

CREATE INDEX ix_fee_dues_tenant_status_due ON fee_dues (tenant_id, status, due_date);

CREATE UNIQUE INDEX ux_fee_dues_enrollment_period

ON fee_dues (enrollment_id, period_key) WHERE period_key IS NOT NULL;

CREATE TABLE payments (

id                 uuid PRIMARY KEY,

tenant_id          uuid NOT NULL REFERENCES tenants(id),

student_id         uuid NOT NULL REFERENCES students(id),

receipt_number     varchar(30) NOT NULL,

payment_date       date NOT NULL,

amount             numeric(12,2) NOT NULL CHECK (amount > 0),

unallocated_amount numeric(12,2) NOT NULL DEFAULT 0,

mode               varchar(20) NOT NULL,

reference_no       varchar(60),

received_by        uuid NOT NULL,

remarks            varchar(300),

is_cancelled       boolean NOT NULL DEFAULT false,

-- audit columns ...

CONSTRAINT ux_payments_receipt UNIQUE (tenant_id, receipt_number)

);

## 4.6 Seed data

- Roles: PlatformAdmin, Owner, Staff, Teacher.

- Subscription plans: STARTER (75 students), GROWTH (250), PRO (750).

- System message templates (tenant_id null) for FEE_REMINDER, FEE_OVERDUE, PAYMENT_RECEIPT, ABSENT_ALERT.

- One PlatformAdmin user from configuration (never hard-code the password).

- A demo tenant with 30 fake students for local development and sales demos (dev only).

# 5. Application design

## 5.1 Feature modules

| Module | Main service(s) | Responsibilities |
| --- | --- | --- |
| Tenants and onboarding | TenantService, OnboardingService | Institute sign-up, settings, logo, receipt prefix, trial |
| Users | UserService | Invite staff/teachers, roles, deactivate, reset password |
| Students | StudentService, StudentImportService | CRUD, search, guardians, CSV import, status changes |
| Batches | BatchService, EnrollmentService | Batches, schedules, teacher assignment, enroll and drop students |
| Attendance | AttendanceService | Mark and edit attendance, history, attendance % |
| Fees | FeePlanService, FeeDueGenerator, PaymentService, ReceiptService | Plans, due generation, payments, allocation, receipts, cancellations, waivers |
| Reminders | ReminderService, IMessageSender | Templates, manual and scheduled reminders, logs, delivery status |
| Reports | ReportService | Collections, pending dues, attendance summary, CSV export |
| Billing | SubscriptionService | Plan limits (max students), trial expiry, subscription status |
| Platform admin | AdminService | List tenants, suspend, extend trial, impersonation (audited) |

## 5.2 Roles and permissions

| Capability | Owner | Staff | Teacher |
| --- | --- | --- | --- |
| Institute settings, users, subscription | Yes | No | No |
| Students and guardians: view | Yes | Yes | Own batches only |
| Students and guardians: create/edit | Yes | Yes | No |
| Batches and fee plans: manage | Yes | Yes | No |
| Mark attendance | Yes | Yes | Own batches only |
| Record payments, print receipts | Yes | Yes | No |
| Cancel payments, waive dues, give discounts | Yes | No (configurable) | No |
| Send reminders manually | Yes | Yes | No |
| Reports: collections and dues | Yes | Yes | No |
| Reports: attendance | Yes | Yes | Own batches only |

Implement these as named authorization policies (e.g. Policies.ManageFees, Policies.CancelPayments) in one AuthorizationPolicies.cs file, and use [Authorize(Policy = ...)] on pages and RequireAuthorization() on endpoints. Teacher row-level rules ("own batches only") are enforced inside services, not only in the UI.

## 5.3 Pages and navigation

| Route | Page | Key elements |
| --- | --- | --- |
| /account/login, /signup | Login, institute sign-up | Sign-up creates tenant + owner + trial |
| /onboarding | Setup checklist | Logo, receipt prefix, first batch, first fee plan, import students |
| /dashboard | Dashboard | Today's collection, this month's collection, total pending, overdue count, today's batches, quick actions |
| /students | Student list | Search, filter by batch/status, dues badge, export |
| /students/new, /students/{id}/edit | Admission form | Student + guardian + batch + fee plan in one form |
| /students/{id} | Student profile | Tabs: Profile, Guardians, Batches, Fees (dues + payments), Attendance, Messages |
| /students/import | CSV import | Template download, preview, validation errors, confirm |
| /batches, /batches/{id} | Batches | Schedule, teacher, enrolled students, attendance % |
| /attendance | Mark attendance | Pick batch + date, all Present by default, tap to mark Absent, save |
| /fees/plans | Fee plans | Create and edit plans |
| /fees/dues | Pending dues | Filter: overdue, due this week, batch; bulk send reminder |
| /payments/new?studentId= | Collect fee | Open dues, amount, mode, auto-allocation preview, save and print |
| /payments, /payments/{id} | Payments | List, receipt view, reprint, send on WhatsApp, cancel |
| /reminders | Messages | Templates, message log, delivery status |
| /reports/* | Reports | Collections by date/mode/batch, dues ageing, attendance summary |
| /settings/* | Settings | Institute profile, users, subscription |
| /admin/* | Platform admin | Tenants, plans, system health (PlatformAdmin only) |

Design every page mobile-first. Staff often collect fees and teachers mark attendance on a phone, so use large tap targets, a bottom action button, and no wide tables on small screens (switch to cards).

## 5.4 Minimal API endpoints

Blazor Server pages call Application services directly. The HTTP API is only needed for webhooks, file downloads and a future mobile app.

| Method and route | Purpose | Auth |
| --- | --- | --- |
| GET /receipts/{paymentId}.pdf | Download or print a receipt PDF | Signed-in user of that tenant |
| GET /r/{token} | Public receipt link sent to parents | Signed, expiring token |
| POST /webhooks/whatsapp | Delivery and read status updates | Provider signature check |
| POST /webhooks/razorpay | Subscription and payment events (Phase 3) | Razorpay signature check |
| GET /api/v1/students?search= | Student search (future mobile) | Bearer token |
| POST /api/v1/attendance | Submit attendance (future mobile) | Bearer token, Teacher |
| GET /health | Health check for uptime monitoring | Anonymous |
| /hangfire | Jobs dashboard | PlatformAdmin only |

## 5.5 Background jobs

| Job | Schedule (IST) | What it does |
| --- | --- | --- |
| MonthlyDueJob | Daily 00:30 | For active monthly enrollments, create the current month's due if missing (idempotent via period_key) |
| FeeReminderJob | Daily 10:00 | Find dues due in 3 days, due today, or overdue (every 7 days); group by guardian; send one message each; log |
| SendReceiptJob | On demand | Generate the receipt PDF link and send PAYMENT_RECEIPT to the primary guardian |
| AbsentAlertJob | On demand after attendance save | Optional: notify guardians of absent students |
| TrialExpiryJob | Daily 09:00 | Warn owners 3 days before trial ends; mark expired tenants read-only |
| CleanupJob | Weekly | Purge old Hangfire data and expired tokens |

Jobs run outside an HTTP request, so each job receives tenantId as a parameter and sets it on a scoped JobTenantContext before touching the database. Cross-tenant jobs (like the monthly job) loop over active tenants and process each one in its own scope.

# 6. Key workflows

## 6.1 Institute sign-up

- Owner enters institute name, owner name, phone, email, password.

- In one transaction: create Tenant (status Trial, trial_ends_at = today + 14 days), AppUser with Owner role, TenantSubscription on GROWTH trial, receipt prefix from the institute initials.

- Sign in and redirect to /onboarding.

## 6.2 Admission and enrollment

- Staff fills student details and guardian phone. If a guardian with that phone exists, offer to link (siblings).

- Select batch; the batch's default fee plan is pre-selected; optional discount.

- Check plan limit: active students < max_students of the subscription plan.

- Save Student, Guardian link, Enrollment, then call FeeDueGenerator.Generate(enrollment) in the same transaction.

## 6.3 Fee due generation rules

| Billing type | Rule |
| --- | --- |
| OneTime | One due for the full amount minus discount, due on enrollment date (or the chosen date). |
| Instalments | N dues. Each = floor(total ÷ N) rupees; the last instalment absorbs the remainder. Due dates start from the enrollment month on due_day_of_month, then every interval months. Discount is taken off the last instalments first. |
| Monthly | Created by MonthlyDueJob for each month the enrollment is active, with period_key = yyyy-MM. The first month is created immediately on enrollment. |

## 6.4 Recording a payment

- Staff opens Collect fee for a student; the page lists open dues, oldest first, with balances.

- Staff enters the amount and mode; the page previews allocation (oldest due first). Staff may adjust the allocation manually.

- Server-side, in one database transaction: reload dues with concurrency tokens, validate allocations, apply each amount to its due (update paid_amount and status), store any extra as unallocated_amount, get the next receipt number atomically, insert the payment and allocations.

- Commit, then enqueue SendReceiptJob if the guardian has opted in.

- Show the receipt with Print and Share on WhatsApp buttons.

Never edit a saved payment. To correct a mistake, cancel it (reverses allocations, keeps the receipt number with a CANCELLED mark) and record a new one. This keeps an honest audit trail, which owners and accountants expect.

## 6.5 Marking attendance

- Teacher opens /attendance; only their batches are listed; date defaults to today.

- Students with an active enrollment on that date are shown, all Present by default.

- Teacher taps absent students and saves. The service upserts the session (unique batch + date) and records.

- Edits are allowed for 7 days by teachers, any time by Owner/Staff (configurable).

## 6.6 Fee reminders

- FeeReminderJob selects dues with balance > 0 where due_date = today + 3, due_date = today, or overdue and last_reminder_at older than 7 days.

- Group by primary guardian so a parent with two children gets one message with the total.

- Skip guardians without WhatsApp opt-in (fall back to SMS if enabled).

- Render the template, send through IMessageSender, write message_logs, update last_reminder_at and reminder_count.

- Delivery webhooks update message_logs status to Delivered, Read or Failed.

# 7. Cross-cutting concerns

| Concern | Approach |
| --- | --- |
| Validation | FluentValidation validators per request DTO, run inside services; MudBlazor forms show the same messages. |
| Errors | Services return Result<T> for expected failures (not found, validation, limit reached). Unexpected exceptions go to a global handler that logs and shows a friendly message; APIs return ProblemDetails. |
| Logging | Serilog with TenantId and UserId enriched on every log line. Never log phone numbers or full names in plain text in production. |
| Auditing | SaveChanges interceptor writes audit_logs for students, fee dues, payments, users and settings. |
| Time | Inject IClock (wrapping TimeProvider) so tests can fix "today". Convert to Asia/Kolkata for business dates. |
| Concurrency | xmin concurrency token on fee_dues and payments; on conflict, reload and ask the user to retry. |
| Caching | Cache tenant settings and subscription limits per tenant in IMemoryCache for 5 minutes. |
| Files | Logos in object storage (Azure Blob or S3-compatible); receipts generated on demand, not stored. |
| Localisation | English UI first, resource files ready for Hindi and Punjabi; message templates per language. |
| Feature flags | Plan features from subscription_plans.features checked by IFeatureService. |

## 7.1 Security checklist

- Tenant isolation via query filters, write interceptor and automated isolation tests.

- Identity lockout after 5 failed attempts, rate limiting on login and sign-up endpoints.

- HTTPS only, HSTS, secure and HttpOnly cookies, antiforgery on forms.

- Persist ASP.NET Data Protection keys (database or file volume) so logins survive restarts.

- Secrets in environment variables or a key vault, never in appsettings committed to Git.

- Verify webhook signatures; public receipt links use signed, expiring tokens.

- Daily encrypted database backups kept 30 days; test a restore every month.

- Collect only the student data you need; support export and deletion on an institute's request (DPDP Act).

# 8. Step-by-step build order

Build vertically: finish one usable feature end to end before starting the next. Each step ends with something you can demo.

| Week | Build | Done when |
| --- | --- | --- |
| 1 | Solution skeleton, Directory.Build.props, docker-compose (Postgres, Seq), AppDbContext, snake_case, BaseEntity, audit interceptor, Serilog, CI build + test on GitHub Actions | App runs locally and in CI; first migration applied |
| 2 | Identity on PostgreSQL, AppUser with tenant_id, roles, sign-up flow, TenantProvider, global query filters, tenant isolation test, main layout and navigation | Two institutes can sign up and cannot see each other |
| 3 | Students, guardians, batches: entities, configurations, services, validators, list and form pages, search | Admit a student with a guardian into a batch |
| 4 | Attendance: sessions, records, mobile marking page, history on student and batch pages | A teacher marks attendance on a phone |
| 5 | Fee plans, enrollments with fee plan, FeeDueGenerator with unit tests, dues on the student Fees tab | Dues are generated correctly for all three billing types |
| 6 | PaymentService with allocation, receipt counter, payment cancel, receipt PDF, Collect fee page, pending dues page | Collect a fee and print a receipt |
| 7 | Hangfire, MonthlyDueJob, WhatsApp/SMS sender behind IMessageSender (with a fake sender for dev), FeeReminderJob, message log page, webhook | Reminders go out and statuses update |
| 8 | Dashboard, reports, CSV import, onboarding checklist, plan limits, deployment to server, backups, monitoring | First pilot institute can be onboarded |

## 8.1 Definition of done for every feature

- Works on a 360 px wide phone screen and on desktop.

- Validation messages are clear and in plain language.

- Permissions enforced in the service, not only hidden in the UI.

- Unit tests for business rules; at least one integration test for the main path.

- Audit log entries written for money-related changes.

- Migration created, reviewed and applied in CI.

# 9. Testing strategy

| Level | Tools | What to cover |
| --- | --- | --- |
| Unit | xUnit + Shouldly/FluentAssertions | FeeDue.ApplyPayment, FeeDueGenerator (rounding, dates), allocation logic, receipt number format, reminder selection rules |
| Integration | xUnit + Testcontainers PostgreSQL + WebApplicationFactory | Tenant isolation, payment transaction and concurrency, unique constraints, migrations apply cleanly |
| UI (light) | bUnit for key components, Playwright for 3–4 smoke flows | Admission, collect fee, mark attendance |
| Manual | Checklist before each release | Receipts print correctly, messages render, phone layout |

# 10. Environments and deployment

| Environment | Setup |
| --- | --- |
| Local | docker-compose: postgres:16, seq; app runs with dotnet watch; FakeMessageSender logs messages instead of sending |
| Staging | Same VPS or a small second one; separate database; real WhatsApp sandbox |
| Production | Linux VPS (2 vCPU, 4 GB) with Docker: app container, PostgreSQL (or managed), Caddy or Nginx for HTTPS; or Azure App Service + Azure Database for PostgreSQL |

### CI/CD pipeline (GitHub Actions)

- On pull request: restore, build, run unit and integration tests.

- On merge to main: build Docker image, push to GitHub Container Registry.

- Deploy to staging automatically; apply migrations with an EF migration bundle.

- Promote to production with a manual approval step.

### Configuration keys

ConnectionStrings__Default=Host=...;Database=institutehub;Username=...;Password=...

Messaging__Provider=Gupshup            # or Interakt, Twilio, Fake

Messaging__ApiKey=***

Messaging__WebhookSecret=***

Sms__DltEntityId=***

Receipts__PublicLinkSecret=***

Seed__PlatformAdminEmail=you@example.com

Seed__PlatformAdminPassword=***

# 11. Appendix: starter code

These snippets show the key patterns. They are starting points, not complete implementations.

## 11.1 Base entities

namespace InstituteHub.Domain.Common;

public abstract class BaseEntity

{

public Guid Id { get; set; } = Guid.CreateVersion7();

public DateTimeOffset CreatedAt { get; set; }

public Guid? CreatedBy { get; set; }

public DateTimeOffset? UpdatedAt { get; set; }

public Guid? UpdatedBy { get; set; }

public bool IsDeleted { get; set; }

}

public interface ITenantOwned { Guid TenantId { get; set; } }

public abstract class TenantEntity : BaseEntity, ITenantOwned

{

public Guid TenantId { get; set; }

}

## 11.2 FeeDue with its business rule

public enum FeeDueStatus { Pending, PartiallyPaid, Paid, Waived }

public class FeeDue : TenantEntity

{

public Guid EnrollmentId { get; set; }

public Guid StudentId { get; set; }

public string Title { get; set; } = "";

public string? PeriodKey { get; set; }

public DateOnly DueDate { get; set; }

public decimal Amount { get; set; }

public decimal DiscountAmount { get; set; }

public decimal PaidAmount { get; private set; }

public FeeDueStatus Status { get; private set; } = FeeDueStatus.Pending;

public decimal Balance => Amount - DiscountAmount - PaidAmount;

public void ApplyPayment(decimal amount)

{

if (amount <= 0) throw new ArgumentOutOfRangeException(nameof(amount));

if (amount > Balance) throw new InvalidOperationException("Amount exceeds balance.");

PaidAmount += amount;

Status = Balance == 0 ? FeeDueStatus.Paid : FeeDueStatus.PartiallyPaid;

}

public void ReversePayment(decimal amount)

{

PaidAmount -= amount;

Status = PaidAmount == 0 ? FeeDueStatus.Pending : FeeDueStatus.PartiallyPaid;

}

}

## 11.3 Tenant provider and DbContext filters

public interface ITenantProvider { Guid TenantId { get; } }

public sealed class HttpTenantProvider(IHttpContextAccessor http, JobTenantContext job) : ITenantProvider

{

public Guid TenantId =>

job.TenantId

?? Guid.TryParse(http.HttpContext?.User.FindFirst("tenant_id")?.Value, out var id) ? id

: throw new InvalidOperationException("No tenant in current context.");

}

public class AppDbContext(DbContextOptions<AppDbContext> options, ITenantProvider tenant)

: IdentityDbContext<AppUser, AppRole, Guid>(options)

{

private Guid CurrentTenantId => tenant.TenantId;   // EF evaluates this per query

public DbSet<Student> Students => Set<Student>();

public DbSet<FeeDue> FeeDues => Set<FeeDue>();

public DbSet<Payment> Payments => Set<Payment>();

// ... other sets

protected override void OnModelCreating(ModelBuilder b)

{

base.OnModelCreating(b);

b.ApplyConfigurationsFromAssembly(typeof(AppDbContext).Assembly);

var method = typeof(AppDbContext).GetMethod(nameof(ApplyTenantFilter),

BindingFlags.NonPublic | BindingFlags.Instance)!;

foreach (var type in b.Model.GetEntityTypes()

.Where(t => typeof(TenantEntity).IsAssignableFrom(t.ClrType)))

{

method.MakeGenericMethod(type.ClrType).Invoke(this, [b]);

}

}

private void ApplyTenantFilter<T>(ModelBuilder b) where T : TenantEntity =>

b.Entity<T>().HasQueryFilter(e => e.TenantId == CurrentTenantId && !e.IsDeleted);

}

## 11.4 Entity configuration example

public class FeeDueConfiguration : IEntityTypeConfiguration<FeeDue>

{

public void Configure(EntityTypeBuilder<FeeDue> e)

{

e.Property(x => x.Title).HasMaxLength(100).IsRequired();

e.Property(x => x.PeriodKey).HasMaxLength(20);

e.Property(x => x.Amount).HasPrecision(12, 2);

e.Property(x => x.DiscountAmount).HasPrecision(12, 2);

e.Property(x => x.PaidAmount).HasPrecision(12, 2);

e.Property(x => x.Status).HasConversion<string>().HasMaxLength(20);

e.Ignore(x => x.Balance);

e.Property<uint>("xmin").IsRowVersion();       // PostgreSQL concurrency token

e.HasIndex(x => new { x.TenantId, x.Status, x.DueDate });

e.HasIndex(x => new { x.EnrollmentId, x.PeriodKey })

.IsUnique().HasFilter("period_key IS NOT NULL");

e.ToTable(t => t.HasCheckConstraint("ck_fee_dues_paid",

"paid_amount <= amount - discount_amount"));

}

}

## 11.5 Receipt number (atomic, per financial year)

public async Task<string> NextReceiptNumberAsync(DateOnly date, string prefix, CancellationToken ct)

{

var fy = date.Month >= 4

? $"{date.Year}-{(date.Year + 1) % 100:00}"

: $"{date.Year - 1}-{date.Year % 100:00}";

var next = await db.Database.SqlQuery<int>($"""

INSERT INTO receipt_counters (tenant_id, financial_year, last_number)

VALUES ({tenant.TenantId}, {fy}, 1)

ON CONFLICT (tenant_id, financial_year)

DO UPDATE SET last_number = receipt_counters.last_number + 1

RETURNING last_number AS "Value"

""").SingleAsync(ct);

return $"{prefix}/{fy}/{next:D5}";     // e.g. ABC/2026-27/00042

}

## 11.6 Recording a payment

public async Task<Result<Guid>> RecordAsync(RecordPaymentRequest req, CancellationToken ct)

{

var validation = await validator.ValidateAsync(req, ct);

if (!validation.IsValid) return Result.Invalid<Guid>(validation);

await using var tx = await db.Database.BeginTransactionAsync(ct);

var dues = await db.FeeDues

.Where(d => d.StudentId == req.StudentId &&

(d.Status == FeeDueStatus.Pending || d.Status == FeeDueStatus.PartiallyPaid))

.OrderBy(d => d.DueDate)

.ToListAsync(ct);

var settings = await tenantSettings.GetAsync(ct);

var payment = new Payment

{

StudentId = req.StudentId, PaymentDate = req.PaymentDate, Amount = req.Amount,

Mode = req.Mode, ReferenceNo = req.ReferenceNo, ReceivedBy = currentUser.Id,

ReceiptNumber = await receipts.NextReceiptNumberAsync(req.PaymentDate, settings.ReceiptPrefix, ct)

};

var remaining = req.Amount;

foreach (var due in dues)                       // oldest first (or use req.Allocations)

{

if (remaining <= 0) break;

var apply = Math.Min(remaining, due.Balance);

due.ApplyPayment(apply);

payment.Allocations.Add(new PaymentAllocation { FeeDueId = due.Id, Amount = apply });

remaining -= apply;

}

payment.UnallocatedAmount = remaining;          // advance / credit

db.Payments.Add(payment);

await db.SaveChangesAsync(ct);                  // xmin check throws on concurrent edits

await tx.CommitAsync(ct);

jobs.Enqueue<SendReceiptJob>(j => j.RunAsync(tenant.TenantId, payment.Id, CancellationToken.None));

return Result.Success(payment.Id);

}

## 11.7 Instalment generator

public IEnumerable<FeeDue> GenerateInstalments(Enrollment en, FeePlan plan)

{

var n = plan.InstalmentCount!.Value;

var net = plan.TotalAmount - en.DiscountAmount;

var each = Math.Floor(net / n);

var first = new DateOnly(en.EnrolledOn.Year, en.EnrolledOn.Month, plan.DueDayOfMonth);

if (first < en.EnrolledOn) first = en.EnrolledOn;

for (var i = 0; i < n; i++)

{

yield return new FeeDue

{

EnrollmentId = en.Id, StudentId = en.StudentId,

Title = $"Instalment {i + 1} of {n}",

DueDate = i == 0 ? first : first.AddMonths(i * (plan.InstalmentIntervalMonths ?? 1)),

Amount = i == n - 1 ? net - each * (n - 1) : each

};

}

}

## 11.8 Program.cs outline

var builder = WebApplication.CreateBuilder(args);

builder.Host.UseSerilog((ctx, cfg) => cfg.ReadFrom.Configuration(ctx.Configuration));

builder.Services

.AddApplication()                         // services + validators

.AddInfrastructure(builder.Configuration) // DbContext, Identity, Hangfire, messaging, PDF

.AddMudServices()

.AddRazorComponents().AddInteractiveServerComponents();

builder.Services.AddAuthorization(o => AuthorizationPolicies.Configure(o));

builder.Services.AddRateLimiter(o => RateLimits.Configure(o));

builder.Services.AddHealthChecks().AddNpgSql(builder.Configuration.GetConnectionString("Default")!);

var app = builder.Build();

app.UseExceptionHandler("/error");

app.UseHsts();

app.UseHttpsRedirection();

app.UseRateLimiter();

app.UseAuthentication();

app.UseAuthorization();

app.UseAntiforgery();

app.MapStaticAssets();

app.MapRazorComponents<App>().AddInteractiveServerRenderMode();

app.MapReceiptEndpoints();

app.MapWebhookEndpoints();

app.MapHealthChecks("/health");

app.MapHangfireDashboard("/hangfire", new() { Authorization = [new PlatformAdminDashboardFilter()] });

RecurringJobs.Register();                     // MonthlyDueJob, FeeReminderJob, TrialExpiryJob

await DbSeeder.SeedAsync(app.Services);

app.Run();

## 11.9 Next steps checklist

- Create the GitHub repository and the solution structure from section 3.

- Write the Domain entities from section 4 and the first migration.

- Implement tenant isolation and its test before any feature pages.

- Follow the weekly build order in section 8 and demo each week's result to a pilot institute.